| Date: | 13th November 2025 |  | Location: | Bhusal Tech Traders Office |
| --- | --- | --- | --- | --- |
| Time: | 10:30 AM |  | Requested By: | Shashi Bhusal (Supervisor) |

| MEETING ATTENDEES |  |  |
| --- | --- | --- |
| 1. Shashi Bhusal | 2. Sanjeev Shrestha | 3. Bibek Kumar Sahani |
| 4. Saurav Kumar Sah | 5. Tapendra Singh | 6. Bikash Kumar Sah |

AGENDA ITEMS

Agenda 01: To assign a new client site project.

Agenda 02: To select a Site In-Charge.

Agenda 03: To discuss CCTV installation planning, cabling work, and task distribution among team members.

| DISCUSSION |  | ACTION ITEMS |
| --- | --- | --- |
| - The supervisor explained the new client site requirements, including CCTV installation and network cabling needs. |  | - Bibek Kumar Sahani will supervise site activities and manage intern coordination. |
| - Dome cameras, bullet cameras, PoE switch setup, and proper cable routing requirements were discussed. |  | - Abhishek will handle network setup and cable termination tasks. |
| - Bibek Kumar Sahani was selected as Site In-Charge based on leadership skills, previous performance, and coordination ability. |  | - Raj will support camera mounting and testing activities. |
| - Responsibilities of the Site In-Charge were explained, including on-site supervision and daily progress reporting. |  | - Saurav Kumar Sah will assist with structured cabling and conduit pipe installation. |
| - Task distribution was finalized for network setup, camera installation, structured cabling, DVR configuration, and troubleshooting support. |  | - Tapendra Singh will support DVR and camera configuration tasks. |
| - Safety procedures for ladder usage, tool handling, and camera installation were reviewed. |  | - Bikash Kumar Sah will manage power connections and provide troubleshooting support. |

| NEXT MEETING |  | ADDITIONAL NOTES |
| --- | --- | --- |
| The next review meeting will be held on 23rd December 2025. |  | All team members agreed to the assigned roles and site responsibilities. |
| The meeting will focus on site progress and CCTV installation status review. |  | Proper coordination between technicians and interns was highlighted to ensure smooth project execution. |

Supervisor’s Signature