# TASK ACTIVITY RECORD

Company Name: Bhusal Tech Traders Pvt. Ltd

Project Name: CCTV Installation and Network Setup

Intern Name: Tapendra Singh

Employee ID: BTI02

Role: Intern Team Member

Date: 05th November 2025

Work Location: Agricultural Development Bank

## OBJECTIVE OF TASK

The main objective of this task activity was to complete CCTV installation, structured cabling work and network device setup at the client site while coordinating with technical team members and interns. The task also focused on maintaining proper work quality and completing the project within given time.

## TASK BREAKDOWN AND ASSIGNMENT

| Task Description | Assigned To | Status |
| --- | --- | --- |
| Camera mounting and alignment | Raj Kumar Ram | Completed |
| Structured cabling and conduit work | Saurav Kumar Sah | Completed |
| DVR and camera configuration | Tapendra Singh | Completed |
| Network switch setup | Abhishek Phuyal | Completed |
| Power connection and testing | Bikash Kumar Sah | Completed |
| Overall task supervision and coordination | Bibek Kumar Sahani | Completed |

## TASK EXECUTION DETAILS

The work started with camera mounting and cable routing process. Team members worked together to install conduit pipes and route network cables properly. After cabling work was completed, DVR and camera configuration was performed. Network switch was setup and tested for connectivity. I coordinated the task flow, monitored work progress and supported team members where required. Regular communication was maintained to avoid mistakes and complete work on time.

## CHALLENGES FACED DURING TASK

During the installation process, the team faced minor cable length issues and camera angle adjustment problems. These issues were solved by adjusting cable routing and repositioning camera mounts. Team discussion and coordination helped to solve the problems quickly and continue work without delay.

## OUTCOME OF TASK ACTIVITY

All CCTV cameras were installed successfully and the system was tested properly. Live video feed was verified and recording function was checked. The project was completed within the given time frame and installation quality was maintained properly. The client was satisfied with the installation work.

## LEARNING REFLECTION

Through this task activity, I learned how to manage multiple tasks and coordinate team members properly. I improved my teamwork, leadership and time management skills. This activity helped me to understand real working environment and practical project handling process.

__________________							__________________

Prepared By:  								            Verified By:

Tapendra Singh 							                Sanjeev Shrestha

Intern Team Member 								        Senior Technician