| Section | Details |
| --- | --- |
| Project / Task Name | CCTV Installation and Network Setup (Agricultural Development Bank) |
| Start Date | 05/11/2025 |
| Completion Date | 05/11/2025 |
| Team Members Involved | Sanjeev Shrestha (Senior Technician), Abhishek Phuyal (Junior Technician), Raj Kumar Ram (Junior Technician), Saurav Kumar Sah (Intern), Tapendra Singh (Intern), Bikash Kumar Sah (Intern), Bibek Kumar Sahani (Intern Team Lead) |
| Objective | To install and configure a CCTV surveillance system and network infrastructure at the Agricultural Development Bank to ensure effective security monitoring and stable system performance. |
| Key Responsibilities | Bibek Kumar Sahani (Intern Team Lead): Coordinated team tasks, distributed work responsibilities, supported installation activities, monitored progress, and ensured timely completion. Sanjeev Shrestha (Senior Technician): Supervised technical operations and handled advanced configuration. Junior Technicians and Interns: Assisted in camera installation, cable routing, DVR configuration, network switch setup, and system testing. |
| Collaboration Process | Team coordination was maintained through regular communication and on-site discussions. Tasks were assigned based on skills and experience. Team members worked together during cable routing, equipment handling, and system testing to maintain workflow efficiency and installation quality. |
| Challenges Faced | Limited space for cable routing and managing multiple installation tasks within a short time period. Minor network connectivity issues during initial testing. |
| Solutions and Problem-Solving | Cable routing paths were adjusted through team discussion and planning. Network issues were resolved through collaborative troubleshooting and configuration adjustments under senior technician guidance. |
| Final Outcome | The CCTV installation and network setup were completed successfully within the scheduled time. All cameras were properly installed and tested. The system operated efficiently and met client requirements. |
| Feedback and Reviews | Positive feedback was received from the supervisor regarding teamwork, coordination, and professional conduct during the project execution. |
| Lessons Learned | Improved leadership, teamwork, communication, and coordination skills. Gained practical experience in handling real-world technical projects and understood the importance of collaboration in professional environments. |

# Team Collaboration Report

Company Name: Bhusal Tech Traders Pvt. Ltd

______________________

Shashi Bhusal 
  Supervisor